Project Proposal
for Coin Casse Croute Ltee

Dated 30 Jan 2024
# 1. Project Overview:
The project involves the development of a responsive web application for Coin Casse Croute Ltee (referred to as 'The Client').
# 2. Scope of Work:
## Application:
Design and develop a modern, user-friendly web application with a responsive layout optimized for desktop, tablet, and mobile devices. Develop custom features and functionalities as per the agreed-upon requirements.
## Technical Requirements:
Utilize HTML5, CSS3, JavaScript, and other modern web technologies. Ensure cross-browser compatibility and adherence to web standards.
## Testing and Quality Assurance:
Conduct thorough testing across various devices and browsers to ensure functionality and performance. Address any bugs or issues identified during testing promptly.
## Deployment and Support:
Deploy the website to The Client's hosting environment or provide recommendations for hosting services. Provide ongoing support and maintenance for a period of 30 days post-launch.
# 3. Deliverables:
Fully functional application meeting the agreed-upon specifications. User manual will be delivered to The Client upon project completion.
# 4. Timeline:
The project is expected to be completed within 3 weeks from the project kickoff date.
# 5. Payment Terms:
Payment will be made in 2 installments as follows:
50% upon signing the agreement.
50% upon final delivery and acceptance of the website.
# 6. Client Responsibilities:
Provide timely feedback and approvals during the development process.
Supply necessary content, images, and branding assets for the website.
Designate a point of contact for project communication.
# 7. Assumptions and Dependencies:
None
# 8. Acceptance Criteria:
The website will be considered accepted upon successful completion of user acceptance testing (UAT) by The Client.
# 9. Change Control:
Any changes to the project scope or deliverables must be documented and approved by both parties in writing.
# 10. Confidentiality:
Both parties agree to maintain the confidentiality of any proprietary information exchanged during the project.
# 11. Legal and Compliance:
This agreement is subject to the laws and regulations of Mauritius.
# 12. Signatures:
- Coin Casse Croute
- [Your Company Name]